WBS

|  | Activity ID | end date | Responsible | start date | Activity description | Previous activity |
| --- | --- | --- | --- | --- | --- | --- |
| week 1 | 1 | 26/10 | Yohad , Liel, Ido, Ester | 26/10 | Collect project story and assignment requirements | - |
|  | 2 | 28/10 | Yohad, Liel, Ido, Ester | 27/10 | use-case material refreshment | 1 |
|  | 3 | 29/10 | Yohad and Ester | 27/10 | Analyze and structure the functional and non-functional requirements | 1 |
|  | 4 | 30/10 | Yohad and Ester | 27/10 | Development environment preparation (Eclipse, VP 17.2, Git, ToDoList, shared repo) | 1 |
| week 2 | 5 | 3/11 | Yohad and Ester | 31/10 | Build Use Case diagram with the description and flow of events (in Visual Paradigm) | 1+2+4 |
|  | 6 | 5/11 | Ido and Liel | 4/11 | Acceptance requirements & test cases (Excel) for: reservation + getting & freeing table + waiting-time report | 5 |
|  | 7 | 6/11 | Ido and Liel | 6/11 | GitHub public repository setup, add team members, create folders for assignments(End Assignment 1) | 3+4+5+6 |
|  | 8 | 7/11 |  | 7/11 | Milestone end assignment 1 | 7 |
| week 3 | 9 | 12/11 | Yohad, Liel, Ido, Ester | 8/11 | Study “Activity and Sequence diagrams” guidelines and choose key scenarios (preparation for Assignment 2) | 8 |
|  | 10 | 15/11 | Yohad, Liel, Ido, Ester | 13/11 | Build Activity and Sequence diagrams | 9 |
| week 4 | 11 | 19/11 | Yohad, Liel, Ido, Ester | 16/11 | ERD diagram material refreshment | - |
|  | 12 | 22/11 | Ido and Yohad | 20/11 | Build ERD: identify entities and relations from requirements | 11 |
| week 5 | 13 | 25/11 | Yohad, Liel, Ido, Ester | 23/11 | class diagram material refreshment | 12 |
|  | 14 | 29/11 | Liel and Ester | 26/11 | Build a class diagram | 13 |
| week 6 | 15 | 2/12 | Yohad, Liel, Ido, Ester | 30/11 | Refreshment of JavaFX GUI | 14 |
|  | 16 | 6/12 | Ido and Ester | 2/12 | Build JavaFX Interface | 15 |